# AKUAKÜLTÜR İŞLETME YÖNETİM SİSTEMİ

10 FAZLI İMPLEMENTASYON PLANI

Versiyon 1.0

# GENEL BAKIŞ

Bu doküman akuakültür yönetim sisteminin 10 fazlı implementasyon planını detaylandırmaktadır.

## Toplam Süre

20 hafta (5 ay)

# PHASE 0: HAZIRLIK VE ALTYAPI

⏱️ Süre: 1 hafta

## Amaç

Projenin temel altyapısını hazırla, ortak servisleri ve utilities'i kur.

## Deliverables

- Database schema ve migrations altyapısı

- Base entity ve common interfaces

- Tenant isolation mekanizması

- Code generator servisi

- Audit logging altyapısı

- Error handling middleware

## Entity'ler

- BaseEntity (Abstract)

- AuditLog

- SystemConfiguration

## API Endpoints

- Altyapı kurulumu - API yok

## İş Akışı

Database setup → Base entities → Tenant service → Code generator → Audit system

## Test Kriterleri

- Tenant isolation çalışıyor mu?

- Code generation unique ID üretiyor mu?

- Audit log kaydediliyor mu?

- Soft delete çalışıyor mu?

## Riskler

- Database migration stratejisi erken belirlenmeli

- Tenant isolation production'da test edilmeli

# PHASE 1: CORE ENTITIES

⏱️ Süre: 2 hafta

## Amaç

Organizasyonel yapıyı oluştur: Tenant, Site, Department hiyerarşisi.

## Deliverables

- Tenant management (CRUD)

- Site management (multi-site support)

- Department management

- User-Tenant-Site ilişkileri

- Lisans ve sertifika yönetimi

## Entity'ler

- Tenant

- Site

- Department

- UserTenantAssignment

## API Endpoints

- POST /api/v1/tenants

- GET /api/v1/sites?tenantId=xxx

- POST /api/v1/departments

## İş Akışı

Tenant oluştur → Site ekle → Department tanımla → Kullanıcı ata

## İş Kuralları

- Multi-site yapı desteklenmeli

- Department hiyerarşisi esnek olmalı

- Lisans expiry kontrolü otomatik

## Test Kriterleri

- Tenant CRUD

- Multi-site yapı

- Department hiyerarşisi

- Lisans kontrolü

## Riskler

- Multi-tenancy karmaşıklığı

- Site-Department ilişkisi esnek tutulmalı

# PHASE 2: SYSTEM & EQUIPMENT

⏱️ Süre: 2 hafta

## Amaç

Teknik sistemleri (havalandırma, filtrasyon, yemleme) ve ekipmanları yönet.

## Deliverables

- System entity ve tipler

- System-System connections (M2M)

- Equipment management

- Equipment-System assignments (M2M)

- Equipment operating hours tracking

- Energy consumption tracking

## Entity'ler

- System

- SystemConnection

- Equipment

- EquipmentSystemAssignment

- EquipmentOperatingLog

## API Endpoints

- POST /api/v1/systems

- GET /api/v1/systems?type=AERATION

- POST /api/v1/equipment

- POST /api/v1/equipment/:id/assign-system

## İş Akışı

Sistem tanımla → Ekipman ekle → Sisteme ata → Operating hours tracking

## İş Kuralları

- System-System connection döngü kontrolü (DAG)

- Equipment M2M System assignment

- Operating hours otomatik track

- Energy consumption calculation

## Test Kriterleri

- System connection döngü kontrolü

- Equipment M2M assignment

- Operating hours hesaplama

- Energy tracking

## Riskler

- System connection döngüleri

- M2M performans

# PHASE 3: TANK & POND

⏱️ Süre: 2 hafta

## Amaç

Yetiştirme ünitelerini (tank ve pond) yönet, volume otomatik hesapla.

## Deliverables

- Tank entity (circular, rectangular, raceway)

- Pond entity (earthen, lined, concrete)

- Volume calculation (computed)

- Tank/Pond - System assignments

- Tank/Pond - Equipment assignments

- Status management

- Biomass tracking

## Entity'ler

- Tank

- Pond

- TankSystemAssignment

- PondSystemAssignment

- TankEquipmentAssignment

## API Endpoints

- POST /api/v1/tanks

- GET /api/v1/tanks?status=ACTIVE

- POST /api/v1/tanks/:id/assign-system

- GET /api/v1/tanks/:id/volume

## İş Akışı

Tank oluştur → Boyutlar (volume auto) → Sistem ata → Ekipman ata → Status: ACTIVE

## İş Kuralları

- Volume = circular: π×r²×h, rectangular: l×w×d

- Status: INACTIVE → PREPARING → ACTIVE → HARVESTING → CLEANING

- Biomass < maxBiomass kontrolü

- Density < maxDensity kontrolü

## Test Kriterleri

- Volume otomatik hesaplama

- Status transition

- Biomass capacity kontrolü

- M2M assignments

## Riskler

- Volume hesaplama hataları

- Status state machine

# PHASE 4: SPECIES & FEED LIBRARY

⏱️ Süre: 1.5 hafta

## Amaç

Tür kütüphanesi ve yem kütüphanesi oluştur, FCR parametrelerini tanımla.

## Deliverables

- Species entity (levrek, çipura, karides)

- Species optimal conditions

- Species growth parameters (FCR, growth rate)

- Species growth stages

- Feed entity (starter, grower, finisher)

- Feed FCR parameters

- Feed usage range

- Temperature-based feeding rate

## Entity'ler

- Species

- SpeciesGrowthStage

- Feed

## API Endpoints

- POST /api/v1/species

- GET /api/v1/species?waterType=SALTWATER

- POST /api/v1/feeds

- GET /api/v1/feeds?feedType=STARTER

## İş Akışı

Species tanımla → Optimal conditions → Growth stages → Feed tanımla → FCR params

## İş Kuralları

- Feed.usageRange: minWeight < maxWeight

- Feed.targetFCR gerekli

- Species.growthStages sıralı (weight ascending)

- Temperature-based feeding rates

## Test Kriterleri

- Species CRUD

- Feed CRUD

- FCR validation

- Growth stages ordering

## Riskler

- Feed-Species compatibility

- FCR parameters eksik kalabilir

# PHASE 5: BATCH MANAGEMENT

⏱️ Süre: 2 hafta

## Amaç

Üretim partilerini (batch) yönet, lokasyonlarını takip et, dual weight tracking.

## Deliverables

- Batch entity (species, quantity, weight)

- Batch dual weight (theoretical vs actual)

- BatchLocation (M2M tank/pond)

- Batch FCR tracking

- Batch growth metrics

- Mortality tracking

## Entity'ler

- Batch

- BatchLocation

- MortalityRecord

## API Endpoints

- POST /api/v1/batches

- GET /api/v1/batches?status=ACTIVE

- POST /api/v1/batches/:id/assign-location

- PATCH /api/v1/batches/:id/quantity

## İş Akışı

Batch oluştur → Tank/Pond ata → FCR belirle → Status: QUARANTINE → ACTIVE

## İş Kuralları

- currentQuantity = initialQuantity - totalMortality

- weight.theoretical vs weight.actual tracking

- BatchLocation toplam quantity = batch.currentQuantity

- Tank/Pond biomass capacity kontrolü

## Test Kriterleri

- Batch oluşturma

- Multi-location assignment

- Quantity senkronizasyon

- Weight tracking

- FCR initialization

## Riskler

- Multi-location tracking

- Quantity sync hataları

# PHASE 6: FEEDING & GROWTH SYSTEM ⭐ (EN KRİTİK)

⏱️ Süre: 3 hafta

## Amaç

Yemleme tablosu oluştur, günlük yemleme, manuel sampling, FCR recalculate, table regenerate.

## Deliverables

- FeedingTable entity (FCR-based calculation)

- FeedingRecord entity (günlük yemleme)

- Theoretical weight update (yemleme sonrası)

- GrowthMeasurement entity (manuel sampling)

- Actual weight update (sampling sonrası)

- FCR recalculation

- FeedingTable regeneration

- User FCR override

## Entity'ler

- FeedingTable

- FeedingRecord

- GrowthMeasurement

## API Endpoints

- POST /api/v1/feeding-tables/generate

- GET /api/v1/feeding-tables?batchId=xxx

- POST /api/v1/feeding-records

- POST /api/v1/growth-measurements

- PATCH /api/v1/batches/:id/fcr

## İş Akışı

Feed seç → FeedingTable.generate() → Günlük yem ver → Theoretical update → Haftalık sampling → Actual update → FCR recalc → Table regenerate

## İş Kuralları

- FeedingTable.version: Her regeneration +1

- Theoretical weight = current + (feed / FCR) / quantity

- FCR = totalFeed / totalWeightGain

- Regeneration trigger: |variance| > 10%

- User override: fcr.isUserOverride = true

## Test Kriterleri

- FeedingTable generation (FCR-based)

- Günlük yemleme → theoretical update

- Manuel sampling → actual update

- FCR recalculation

- Table regeneration

- User override

## Riskler

- FCR hesaplama karmaşıklığı

- Table regeneration performance

- Weight tracking sync

# PHASE 7: WATER QUALITY & HEALTH

⏱️ Süre: 2 hafta

## Amaç

Su kalitesi ölç, optimal ile karşılaştır, sağlık olaylarını takip et.

## Deliverables

- WaterQualityMeasurement entity

- Species optimal comparison

- Water quality alerts

- HealthEvent entity

- Mortality detailed tracking

- Lab test results

## Entity'ler

- WaterQualityMeasurement

- HealthEvent

- MortalityRecord (enhanced)

- LabTestResult

## API Endpoints

- POST /api/v1/water-quality/measurements

- GET /api/v1/water-quality/latest?tankId=xxx

- POST /api/v1/health-events

- POST /api/v1/mortality-records

## İş Akışı

Su ölç → Species optimum karşılaştır → Sapma varsa alert → Hastalık tespit → Tedavi kaydet

## İş Kuralları

- Water quality out of range → Alert

- Mortality > threshold → Health check

- HealthEvent.status: ACTIVE → MONITORING → RESOLVED

## Test Kriterleri

- Water quality measurement

- Species comparison

- Alert triggering

- Health event workflow

## Riskler

- Sensor entegrasyonu

- Alert fatigue

# PHASE 8: MAINTENANCE & WORK ORDERS

⏱️ Süre: 2 hafta

## Amaç

Ekipman bakımını planla, work order oluştur, spare parts yönet.

## Deliverables

- MaintenanceSchedule entity

- WorkOrder entity (full workflow)

- SparePart inventory

- SparePartTransaction

- Equipment-SparePart M2M

- MaintenanceRecord

- Equipment calibration

## Entity'ler

- MaintenanceSchedule

- WorkOrder

- SparePart

- SparePartTransaction

- EquipmentSparePart

- MaintenanceRecord

## API Endpoints

- POST /api/v1/maintenance-schedules

- POST /api/v1/work-orders

- POST /api/v1/spare-parts

- POST /api/v1/spare-parts/:id/transaction

## İş Akışı

Schedule tanımla → Due date → WorkOrder create → Approval → Parts hazırla → Execute → Test → Complete

## İş Kuralları

- WorkOrder status: DRAFT → APPROVED → READY → IN_PROGRESS → TESTING → COMPLETED

- SparePart.currentStock = SUM(transactions)

- Low stock: currentStock <= reorderPoint

## Test Kriterleri

- Schedule calculation

- WorkOrder workflow

- Parts inventory

- Low stock alerts

## Riskler

- Workflow karmaşıklığı

- Multi-location parts

# PHASE 9: HARVEST & FINANCE

⏱️ Süre: 2 hafta

## Amaç

Hasat planla, execute et, grading yap, finansal analiz.

## Deliverables

- HarvestPlan entity

- HarvestRecord entity

- Harvest grading (A,B,C)

- CostCenter entity

- Budget entity

- Revenue tracking

- Profitability analysis

## Entity'ler

- HarvestPlan

- HarvestRecord

- HarvestGrading

- CostCenter

- Budget

## API Endpoints

- POST /api/v1/harvest-plans

- POST /api/v1/harvest-records

- GET /api/v1/cost-centers?entityType=BATCH

- POST /api/v1/budgets

## İş Akışı

Plan oluştur → Approval → Hasat → Grading → Record kaydet → CostCenter update

## İş Kuralları

- HarvestPlan.plannedQuantity <= Batch.currentQuantity

- HarvestRecord.totalCount = SUM(grading.count)

- CostCenter.profit = revenue - totalCost

## Test Kriterleri

- Harvest planning

- Grading calculation

- Cost tracking

- Profitability

## Riskler

- Complex financial calculations

- Multi-currency

# PHASE 10: ALERTS & ANALYTICS

⏱️ Süre: 2 hafta

## Amaç

Alert sistemi kur, analytics dashboards, KPI hesapla, raporlama.

## Deliverables

- AlertRule entity

- Alert entity

- Notification channels

- Analytics dashboards

- KPI calculations

- Custom reports

- Data export

## Entity'ler

- AlertRule

- Alert

- Notification

- Dashboard

- Report

## API Endpoints

- POST /api/v1/alert-rules

- GET /api/v1/alerts?status=NEW

- GET /api/v1/analytics/kpis

- POST /api/v1/reports/generate

## İş Akışı

AlertRule tanımla → Condition check → Alert trigger → Notification → Acknowledge → Analytics hesapla

## İş Kuralları

- Alert throttle: Max 1/window

- Alert escalation: Not ack in X min

- KPI refresh: Hourly/Daily/Weekly

## Test Kriterleri

- Alert triggering

- Notification delivery

- KPI accuracy

- Dashboard performance

## Riskler

- Alert fatigue

- Analytics performance at scale

# KRİTİK BAŞARI FAKTÖRLERİ

## Teknik

- Database migration stratejisi

- API versioning

- Performance testing

## İş Akışları

- PHASE 6 kritik - ekstra zaman

- FCR accuracy validation

# SONUÇ

10 fazlı plan, sistemi aşama aşama inşa eder.

## Toplam Süre

20 hafta (5 ay)

## Kritik Milestone'lar

- Hafta 3: Core entities ✓

- Hafta 9: Tank/Pond ✓

- Hafta 14: Feeding & Growth ⭐

- Hafta 18: Harvest ✓

- Hafta 20: Production Ready! 🚀

--- DOKÜMAN SONU ---